# Power BI Project Proposal – Real Estate Analytics Dashboard

This proposal outlines the creation of a comprehensive Power BI analytics solution for real estate business needs. 
The project delivers a complete data cleaning process, modeling framework, and dashboard development approach 
to support strategic insights and business decisions.

## 1. Project Purpose

The purpose of this project is to clean, transform, and analyze the provided real estate dataset to produce a 
Power BI dashboard that visualizes market performance, agent activities, office efficiency, and neighborhood insights.

## 2. Scope of Work

- Data cleaning: fixing nulls, casing, formatting, duplicate records.

- Data validation: ensuring all foreign keys align with primary keys.

- Data modeling: establishing relationships for a star-schema structure.

- Dashboard creation: building user-friendly, interactive Power BI visuals.

- KPI development: pricing trends, agent performance, sales timelines, neighborhood scores.

## 3. Deliverables

- Cleaned Excel dataset with all inconsistencies resolved.

- Power BI data model with relationships and hierarchies.

- Interactive dashboards including sales, agents, offices, and neighborhood analytics.

- DAX measures for KPIs: Average Price, Total Listings, Sales Conversion, Agent Score.

- Automatic data refresh setup (optional depending on data source).

## 4. Success Criteria

- Dataset is fully standardized and error-free.

- Power BI dashboards display accurate, consistent data.

- All business questions in the problem statements are addressed through visuals.

- Performance is optimized for fast filtering and drilldowns.

## 5. Project Timeline

- Phase 1 – Data Cleaning & Validation: 3–5 days

- Phase 2 – Data Modeling: 1–2 days

- Phase 3 – Dashboard Development: 4–6 days

- Phase 4 – Testing & Optimization: 2 days